# Carleon Implementation Plan

Authors: Group D (Bright, Patrisia, Milan, Kealton)

Creation Date: 13/06/2026

Contents

1. Executive Summary	2

1.1 Project Purpose	2

1.2 Business Goals & Expected Outcomes	2

2. Scope & Objectives	3

2.1 Project Objectives	3

2.2 Scope Boundaries	3

3. Detailed Phased Implementation Schedule	4

4. Risk Management Plan	5

5. Change Management & Training Plan	6

5.1 Stakeholder Communication Strategy	6

5.2 End-User Training Delivery	7

6. Quality Assurance & Testing	7

7. Key Performance Indicators (KPIs) & Success Criteria	8

# 1. Executive Summary

## 1.1 Project Purpose

Carleon Europe BV is a company that provides financial administration and business support services to organizations across multiple sectors. These services include managing financial transactions, invoicing, and payment processing.

Within financial administration, organizations typically manage two key processes: incoming payments and outgoing payments. These processes are essential for maintaining operational efficiency and ensuring a stable cash flow.

Carleon Europe BV uses the Exact Globe ERP system to manage financial data and administrative processes. The finance department is responsible for creating invoices, monitoring payments, and ensuring that financial information is accurate and up to date. Currently, the invoice collection process includes several manual steps, such as sending invoices by physical mail and tracking unpaid invoices using Excel lists. These processes are not fully integrated, which creates inefficiencies and delays.

## 1.2 Business Goals & Expected Outcomes

The current invoice collection process creates several operational and financial challenges.

First, many steps are still handled manually, including sending invoices by physical mail, creating weekly unpaid invoice lists, and manually importing payments into the system. These manual tasks require significant time and effort from employees.

Second, customer service does not have direct access to real-time payment information. As a result, they sometimes call customers who have already paid their invoices. In these situations, customer service must contact the finance department to confirm whether the payment has been received.

Another major issue is the lack of visibility for management. Managers currently do not have a clear overview of how many invoices are overdue or how much money is still outstanding. Although Exact contains financial data, there is no simple overview that shows the status of unpaid invoices.

Because of these challenges, the company experiences delays in payments and cash flow issues due to large amounts of outstanding invoices. The client therefore wants to optimize the invoice collection process, improve information sharing between departments, and create KPIs and dashboards that provide better insight into outstanding and overdue invoices.

# 2. Scope & Objectives

The objective of this project is to analyze and optimize the accounts receivable (AR) process at Carleon Europe BV and design a data-driven monitoring solution that provides better insight into overdue invoices, outstanding amounts, and client payment behavior.

The project focuses on analyzing the current processes related to invoicing within the financial department and Customer Service.

## 2.1 Project Objectives

The success of this implementation will be evaluated against the following specific, measurable, achievable, relevant, and time-bound (SMART) objectives:

- Objective 1: Create a dashboard to have an overview of the financials for the Financial Department and KCC department to track invoices and debtors.

- Objective 2: Automatically send reminders to customers via an automated email system after the invoice has passed its deadline.

## 2.2 Scope Boundaries

| In-Scope Items | Out-of-Scope Boundaries |
| --- | --- |
| Analysis of the current accounts receivable process (IST process), including invoice creation, sending, and payment followup | Analysis of accounts payable and other financial processes |
| Identification of inefficiencies and bottlenecks | Replacement of current ERP system (Exact Globe) |
| Design and develop a Power BI dashboard prototype to provide real-time insights into outstanding invoices and KPIs | Full Process Automation |
| Conceptual design of process improvements and potential automation (e.g. using Power Automate) | Escalation for long-term-non-payment |

# 3. Detailed Phased Implementation Schedule

The project execution is organized into sequential phases to ensure rigorous verification before expanding scope.

| Phase & Key Milestone | Activities / Tasks Involved | Estimated Start | Estimated End | Dependencies |
| --- | --- | --- | --- | --- |
| Phase 1: Analysis | Conduct stakeholder interviews, map current workflows, establish technical baseline. | 09/02 | 17/04 | Stakeholder availability |
| Phase 2: Design & Prototyping | Draft architecture schemas, design data models, review mockups with client. | 20/04 | 15/05 | Requirements sign-off |
| Phase 3: Development & Internal Testing | Build automated pipelines, set up error handling, execute internal QA cycles. | 18/05 | 15/06 | Fully-operational environment |
| Phase 4: Refinement and Implementation | Refine final solution using feedback and insight gained from testing to present to client. | 15/06 | 20/06 | Functioning prototype |

# 4. Risk Management Plan

The table below highlights critical risks identified for this implementation, along with proactive mitigation strategies to minimize disruptions.

| Risk ID | Risk Description | Impact (High/Med/Low) | Probability (High/Med/Low) | Proactive Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R-01 | Difficulty extracting or accessing data from Exact Globe may limit analysis and dashboard development. | High | Medium | Identify data requirements early and validate data availability with the client. Use sample or partial data if needed. |
| R-02 | Missing, incomplete, or inconsistent data may affect KPI calculations and dashboard accuracy. | High | Medium | Validate data quality early and adjust KPIs or scope if necessary. Clearly document data limitations. |
| R-03 | Incorrect scope definition (e.g. selecting wrong process or data) may require rework in later sprints. | High | Medium | Validate scope early with stakeholders and confirm focus on accounts receivable before proceeding with analysis. |
| R-04 | Limited availability of the client representative may delay validation and feedback | Medium | Medium | Schedule meetings in advance and maintain regular communication to ensure timely feedback. |
| R-05 | The Power BI dashboard may not meet stakeholder expectations due to unclear requirements. | High | Medium | Define KPIs and dashboard requirements early and validate designs (wireframes) before development. |
| R-06 | Time constraints may limit the development of the prototype and implementation plan. | Medium | High | Prioritize key deliverables using MoSCoW and focus on core functionality of the prototype. |

# 5. Change Management & Training Plan

## 5.1 Stakeholder Communication Strategy

To maintain alignment, the project team will leverage regular touchpoints:

- Weekly Status Reports: Distributed via email to all project steering members to summarize velocity and blockers.

- Sprint Reviews / Demos: Bi-weekly working sessions to showcase interactive pipeline or system layout iterations to clients.

## 5.2 End-User Training Delivery

| Target Audience | Training Format / Material | Duration | Scheduled Timeline |
| --- | --- | --- | --- |
| Primary Operational Users | Live interactive walkthroughs & custom hands-on step-by-step standard operating procedures (SOPs). | 2 Hours | 1 Week prior to Go-Live |
| System / Technical Admins | Technical architecture handoff documentation, code review sessions, and maintenance procedures. | 3 Hours | Concurrent with Go-Live |

# 6. Quality Assurance & Testing

Before launching to production, the implementation must pass rigid validation steps:

- Unit Testing: Independent testing of individual ingestion scripts, transformation functions, and workflow blocks.

- System Integration Testing (SIT): Verifying data flows seamlessly across connected platforms without latency or truncations.

- User Acceptance Testing (UAT): Formal sign-off from operational stakeholders confirming that real-world business scenarios execute correctly.

# 7. Key Performance Indicators (KPIs) & Success Criteria

The deployment will be considered fully successful if it meets the following operational benchmarks post-launch:

| Metric Category | Target Metric Baseline | Measurement Method |
| --- | --- | --- |
| System Reliability | 99.5% execution success rate for pipelines. | Automated error logs tracking transactional outputs. |
| Process Speed | Over 80% reduction in processing turnaround times. | Comparing timestamp data pre- and post-implementation. |
| User Adoption | 100% of core operational team transitions to new tool. | System utilization logs monitoring weekly active users. |